Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 November 2025 |
| --- | --- |
| Name | Santhosh G |
| Team ID |  |
| Project Name | Book Store |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely so that I can access my account. | 3 | High |
|  |  | USN-2 | As a user, I can reset my password so that I can recover my account. | 2 | Medium |
|  |  | USN-3 | As a seller, I can register and get a seller profile approved by admin. | 3 | High |
| Sprint-2 | Book Catalog & Search | USN-4 | As a user, I can browse books by category and see book details. | 3 | High |
|  |  | USN-5 | As a user, I can search books by title, author, or keyword. | 3 | High |
|  |  | USN-6 | As a user, I can filter and sort books by price, rating, and language. | 2 | Medium |
| Sprint-3 | Cart, Wishlist & Orders | USN-7 | As a user, I can add/remove books to/from my cart and update quantities. | 3 | High |
|  |  | USN-8 | As a user, I can add books to a wishlist to buy later. | 2 | Medium |
|  |  | USN-9 | As a user, I can place an order and see an order confirmation page. | 3 | High |
| Sprint-4 | Payments, Tracking & Reviews | USN-10 | As a user, I can pay securely online using supported payment options. | 3 | High |
|  |  | USN-11 | As a user, I can view my order history and track current order status. | 2 | High |
|  |  | USN-12 | As a user, I can rate and review books that I purchased. | 2 | Medium |
| Sprint-5 | Seller & Admin Dashboards | USN-13 | As a seller, I can add/edit/delete my book listings with images and stock. | 3 | High |
|  |  | USN-14 | As a seller, I can view orders for my books and update their status. | 3 | High |
|  |  | USN-15 | As an admin, I can manage users, sellers, and categories from an admin panel. | 3 | High |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned End) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 3 Days | 24/11/2025 | 27/11/2025 | 8 | 24/11/2025 |
| Sprint-2 | 8 | 3 Days | 27/11/2025 | 29/11/2025 | 8 | 27/11/2025 |
| Sprint-3 | 8 | 1 Days | 29/11/2025 | 29/12/2025 | 8 | 29/11/2025 |
| Sprint-4 | 7 | 1 Days | 29/11/2025 | 29/11/2025 | 7 | 29/11/2025 |
| Sprint-5 | 9 | 3 Days | 30/11/2025 | 30/11/2025 | 9 | 30/11/2025 |